## Slide 1: Understanding arbitrary code execution: a case study
Author: Sasha Toscano
Advisors: Marc Langheinrich, Carlo Alberto Furia
GitHub repository:
https://github.com/Fireblast9/ACE

## Slide 2: Project activities
1) Explanation of what Arbitrary Code Execution (ACE) is
    Definition, Vulnerabilities examples, Possible threats
2) Analysis of the case study (Pokémon Emerald, 2004)
    “Pomeg glitch”, study of the consequences (analysis of decompiled code)
3) Discussion about advancements in protections against ACE
    Recent scenarios analysis, current “State of the art” protection against ACE

## Slide 3: Schedule
Week 1-2: finish ACE definition (project activity 1) and start analyzing the decompiled code to prepare the case study section (https://github.com/pret/pokeemerald) + study and learn Assembly
Week 3-7: complete the case study (project activity 2): explain what happens when the “pomeg glitch” occurs, understand and show off what exactly happens on a code level, analyze the risks on the market perspective (exploits, dangers, etc.)
Week 8-11: examine what is considered a “state of the art” protection against ACE with recent papers and studies, elaborate on what can, should and has to be done to prevent ACE and ACE-like attacks (project activity 3)
Week 11-12: reviews and corrections